PHILLIPSBURG SEWER MEETING AGENDA

November 12, 2025

5:00 PM

Meeting to be held in person at the Phillipsburg Senior Center

310 Firth Street, Phillipsburg, NJ 08865

- Call to Order –

- OPEN PUBLIC MEETING ACT STATEMENT

THIS MEETING IS CALLED PURSUANT TO THE PROVISIONS OF THE OPEN PUBLIC MEETINGS LAW. THIS MEETING OF NOVEMBER 12, 2025, WAS INCLUDED IN A NOTICE SENT TO NEWSPAPERS OF RECORD AND POSTED ON THE BULLETIN BOARD IN THE MUNICIPAL BUILDING AND HAS REMAINED CONTINUOUSLY POSTED AS THE REQUIRED NOTICES UNDER THE STATUTE. IN ADDITION, A COPY OF THIS NOTICE HAS BEEN AVAILABLE TO THE PUBLIC AND IS ON FILE IN THE OFFICE OF THE MUNICIPAL CLERK

- INVOCATION AND FLAG SALUTE

- ROLL CALL

- Question or Concerns from Sending District Representatives.

- Review of EPA Administrative Order and Sewer System Improvement Needs

- Updated Administrative Order being drafted by USEPA – Update expected in 2026.

- Projects commitment list submitted to USEPA with schedule (CCE commitment of $14.5M) proposed.

- NJDEP has funded a work order under the Technical Assistance Program. This opens opportunity for the Town to participate in $2M Sage Grant Program.

- Planning & Design costs for proposed projects can be funded with NJIB Sage Grant appropriations.

- District Flow Monitoring & Reviews

- District Flow Meters and Flow Data Updates

- Sewer System Projects

  - Riverside Way Pump Station Replacement - TWA approval received in July. Additional Cultural Resource investigation was completed, and Flood Hazard Permitting is in progress. An agreement with DRBJT Commission is in progress.

- Region 3 sewer priority work is in design. NJIB loan initiated.

- Sawmill Road Sewer Hydraulic Improvement – Montana Construction completed work in November and project closeout is in progress.

- Lopatcong Creek Pipe Crossing Rehabilitation – On-hold pending FEMA funding potential.

  - Housing Authority to Warren Street Sewer Replacement Project. Engineering services proposal is pending (SAGE Funding).

- Wastewater Treatment Plant Planned Projects 2024 Sewer Utility Capital

  - Equipment Purchase-Spare & Replacement Parts – On going.

  - Generator Replacement & Electrical Upgrades – Contract awarded to North End Electric. Construction commenced in October and is on-going.

  - WWTP IBANK project initiated for Blower Upgrades, Additional Screening and Bio-Mag System Upgrades. Engineering services proposal is pending (SAGE Funding).

- NSU Operations - WWTP & Sewer System Operations Update

  - Septage Receiving Update

  - WWTP Operations Update

  - Contract Year True Up in progress

- Legal Update – Agreements and Other Matters if any

  - NSU started a new two-year contract in July 2023, with three extension options. Year 3 started in July 2025.

  - Expiring sewer service agreements with Greenwich & Lopatcong being drafted.

  - WIPA process is in progress for evaluating potential privatization sale of sewerage infrastructure. Two Emergent conditions were approved by NJDEP. This allows Town to proceed with next steps in WIPA Process.

  - Draft rate study for sending district fair share has been completed by Phoenix Advisors. Review and actions need to be implemented.